{solutionset}

WORKWORLD - MERCHANDISE PLANNING & OPERATIONS MODULE

Project Plan & Application Framing

Internal working document - companion to proposal for Alex Gart, Gart Companies (WorkWorld)

Prepared: July 14, 2026  |  Basis: 7/14 merchandising deep-dive call (Fathom), workworld.com merchandise & vendor research, NFP Forecast Module design standards

Companion file: WorkWorld_SupplyChain_Support_Workbook.xlsx - full data dictionary, source inventory, and dummy data for every table referenced here.

# 1. Background & Opportunity

WorkWorld is a workwear retailer operating 38 physical storefronts (Work World and Whistle Workwear banners, plus the Shoeteria legacy), one small warehouse, and a few mobile truck stores across California, Nevada, and Washington. The business is 100% direct-ship-to-store, runs roughly 80% replenishment / 20% seasonal, and manages assortments and size curves at the store level on a min/max model. The vendor base spans billion-dollar suppliers (Carhartt at ~20% of revenue, Wolverine's house of brands, VF's Timberland PRO and Dickies) down to mom-and-pop vendors; the top ~15 brands drive about 80% of revenue. EDI runs through SPS Commerce and is acknowledged to be under-leveraged.

Alex framed two work streams. Planning: no demand-planning tool drives the min/max process today; reorder points get a wholesale review roughly twice a year; size curves live in the merch team's Excel. Merchandise operations: the direct-to-store model produces an astronomical volume of mini-POs, receiving adjustments, changes, closes and cancels; 3-way matching is the single longest, most people-intensive step of the monthly close and the company is likely overpaying vendors; vendor price updates must be keyed into the ERP and communicated to stores for retagging; and markdowns are managed by hand.

Stated goals: reduce stockouts, improve inventory turns (without over-squeezing - see the guardrail in Section 6), improve gross margin by reducing markdowns and capturing vendor deal opportunities, and compress the reconciliation workload.

# 2. Solution Overview

A web-based Merchandise Planning & Operations application, developed and hosted by SolutionSet as a managed service (Databricks App over a client lakehouse), independent of - but feeding - the BI layer. The application is organized into the ten functional modules in Section 4, sharing one data foundation (Section 5). Delivery is phased (Section 8) so value lands early: the data foundation and 3-way reconciliation first (the lowest-hanging fruit identified on the call), then replenishment intelligence, then pricing/markdown/communications, then the optimization and AI-insight layer.

## 2.1 Design standards (from the NFP Forecast & Budget Module)

The new forecast module sets the design language this application will follow:

- Guided, numbered workflow navigation across the top (Step 1 of N), one focused screen per step - here organized by module rather than a single linear flow, with the same stepper treatment inside each workflow (e.g., a buy-review flow: Review breaks -> Consolidate -> Tier check -> Approve -> Transmit).

- SolutionSet-branded top bar carrying client, module, fiscal period, scenario/run tag, and build version (e.g., WW-2026-REPLEN-BASE, BUILD v1-xxxx).

- Card-based layout on the light grid background; white cards with a one-line plain-language explanation under each card title; corner-bracket focus treatment on the primary card.

- Monospace code tags for run/scenario identifiers, key-value summary cards for run state (RUN / PERIOD / METHODOLOGY / STATUS), and inline inputs with explicit placeholder examples.

- Scenario/run discipline: runs are methodology-stamped and lockable, mirroring the forecast module's Lock-In step - replenishment parameter changes and markdown policies get the same versioned, auditable treatment.

# 3. User Groups

| User group | Primary modules | What they do in the app |
| --- | --- | --- |
| Owner / executive (Alex) | Analytics & Experiments | Value-driver dashboards, test read-outs, deal pipeline visibility |
| Merch director / planner | Demand Planning, Markdown Mgmt, Vendor Programs | Curves, seasonal plans, markdown policy, opportunity-buy decisions |
| Buyer / replenishment analyst | Purchase Planning, Vendor Availability, Vendor Programs | ROP review queues, break alerts, PO consolidation to tier breaks, ATS-aware ordering |
| Merch ops / AP / controller | PO Management & 3-Way, Pricing | Exception queue, debit memos, price file staging, close support |
| Store ops / district managers | Team Communications & Store Tasks | Task checklists (retag, labels, receive checks, transfer picks), change digests |
| SolutionSet (managed service) | Admin & Data Health | Feed SLAs, crossref completeness, model monitoring, releases |

# 4. Functional Modules (Interface / Project Description)

Industry-standard sections aligned to use cases and user groups. Each module lists its purpose and headline capabilities; the Module Map tab of the workbook carries the full mapping to tables and value drivers.

## 4.1 Demand Planning

Purpose: Forecast unit demand at store x SKU x week.

- Seasonality curves by category, split evergreen vs. seasonal, generated from 3+ years of POS history (monthly indices shown in workbook; production runs weekly).

- Weather-adjusted demand: rain-event surge modeling for boots and rainwear in NorCal/WA (the lunchtime-boot-replacement effect), cold-snap lift for insulated gear; historical weather for backtesting, 10-day forecast for anticipation.

- Door-traffic and conversion as model features where counters exist; promo flags from the promo calendar.

- Forecast accuracy tracking (MAPE by grain) so the model earns trust before it earns automation.

## 4.2 Purchase Planning & Replenishment

Purpose: Turn forecasts into orders under the min/max model - continuously, not twice a year.

- Continuous reorder-point recalibration with a review queue: system suggests, humans approve (System-suggested -> System-auto as trust builds).

- Size-curve-embedded planning at style/color/size: projected break dates per size, meat-size vs. fringe-size break policies, new-item ROP setup from curve templates.

- Transfer-first logic: rebalance broken size runs between stores before buying new units (store-to-store transfers exist today; the app suggests and tracks them).

- PO consolidation: roll store-level needs to a master PO to hit vendor tier breaks and prepaid-freight minimums.

- Purchase lead times: quoted vs. actual (P50/P90) by vendor/category from PO-to-receipt history, with fill rates; MOQs modeled as tier-0 pricing.

## 4.3 Vendor Availability (ATS) & Lead-Time Intelligence

Purpose: Know what vendors can actually ship before ordering.

- Tiered ATS acquisition plan - Tier A (Carhartt, Wolverine): EDI 846 via the existing SPS Commerce relationship; Tier B (VF brands, Ariat, KEEN, Rocky, Danner, Helly Hansen): scheduled portal downloads / RPA ('by hook or crook', per the call); Tier C (mom-and-pop): parsed email spreadsheets with human confirmation.

- Partial coverage is still valuable: Carhartt alone covers ~20% of revenue on day one; bootstrap vendor by vendor.

- Item cross-reference table (internal SKU <-> vendor SKU/UPC) as the matching backbone, sourced from EDI 832 catalogs where available.

- ATS-aware replenishment: suppress or re-route suggestions when vendor ATS is zero; surface next-available dates and substitute options (including open closeout offers).

## 4.4 Vendor Programs & Opportunity Buys

Purpose: Capture the margin that coordinated buying leaves on the table.

- Tier pricing table (new build): volume breaks by vendor program; the engine watches aggregate replenishment demand and flags 'you are 40 units from the next break'.

- Opportunity-buy pipeline: closeouts, SMUs, preseason books, tier-break coordination - logged, AI-scored for margin uplift vs. weeks-of-supply and broken-run risk, with accept/decline audit trail.

- The Ace Hardware pattern from the call: vendor-funded volume deals coordinated with a marketing/allocation plan, evaluated against the same demand math as ordinary replenishment.

## 4.5 PO Management & 3-Way Reconciliation

Purpose: The direct-to-store document model, reconciled automatically.

- Direct-to-store complexity modeled explicitly: master PO -> per-store mini-POs (ship-to per store) -> store-level electronic receivers -> vendor invoices grouped under master statements. All three legs already exist electronically.

- Full PO lifecycle: changes, short-ship updates ('we should have updated the PO to receive against it'), backorders, closes, cancels, with EDI 850/855/856 states.

- Automated line-level 3-way match: auto-clear clean lines; route exceptions with root-cause codes (QtyShort, PriceVariance, FreightUnexpected, MissingReceiver) and AI-suggested resolutions (debit memo drafts, damage claims, hold-pay recommendations).

- Target outcomes: recover overpayments, cut the longest step of the monthly close, and redeploy - not eliminate - the FTEs (accountability stays human, per Alex).

## 4.6 Pricing & Promotion Management

Purpose: Vendor price updates in; clean retail prices out.

- Ingest price files by vendor tier (EDI 832, portal files, emailed sheets); diff against current costs/retails; stage ERP updates with approval.

- Margin impact preview per increase (and pre-buy option analysis when an increase is announced - buy at the old cost inside supply guardrails).

- Promo calendar with start/end orchestration and POS/label coordination.

## 4.7 Markdown Management

Purpose: Fewer, later, smarter markdowns.

- Policy-driven ladders by category/lifecycle (trigger on sell-through vs. season week), with margin floors.

- A/B-tested policy changes - e.g., 'wait four weeks before going to 20%' - run as controlled store experiments with AI read-outs.

- Label-file generation per store per event (stores print locally today; the app builds the file and the checklist).

## 4.8 Team Communications & Store Tasks

Purpose: The change-management layer that makes everything execute.

- LLM-drafted, human-approved communications: 'these vendors raised prices; here is what changes in your store' - to store ops, buyers, or vendors.

- Store task engine: retag lists, markdown label prints, receive checks, transfer picks, price acknowledgments - scheduled, check-off tracked, overdue-escalated (the labor-module alert pattern: off-plan conditions alert the responsible manager immediately, not three weeks after close).

- Digest views per store and per district manager.

## 4.9 Analytics & Experiments

Purpose: Value-driver dashboards plus a proper test bench.

- Stockout management: in-stock % (meat sizes weighted), stockout events with estimated lost sales and root causes.

- Inventory turns with the diminishing-returns guardrail: turns vs. in-stock frontier, not turns as a single-number target.

- Markdown/discount management: markdown $ vs. plan, sell-through curves, policy-experiment results.

- 3-way matching: variance $ identified/recovered, auto-clear rate, close-cycle days.

- Experiment engine: A/B tests across the 38-store network (one store proves the math; the rest inherit it), with AI summarizing many small tests into recommendations - the 'X-ray' Alex described.

## 4.10 Admin & Data Health

Purpose: Housekeeping made visible.

- Manual-table stewardship: lead times, tier pricing, size curves, tags, opportunity entries - each with owners and review dates.

- Feed freshness SLAs (POS, EDI, weather, traffic), ATS crossref match rates, model-version tracking.

- Later-phase runway: assortment planning ('are you buying the right things') and floor placement/planogram exploration, explicitly out of initial scope.

# 5. Data Architecture

## 5.1 Table inventory

The full dictionary (every field, type, key, source, manual flag) and dummy data built from WorkWorld's actual brands and geography live in the support workbook. Summary:

| Group | Tables | Highlights |
| --- | --- | --- |
| Reference / dimensions | dim_store, dim_vendor, vendor_terms, vendor_lead_times*, vendor_tier_pricing*, vendor_promo_opportunities*, dim_category, dim_style, dim_sku, item_crossref*, size_curves*, seasonality_curves, product_tags*, store_sku_params, price_master, markdown_policy* | Style -> color -> size grain; curves and tags carried as first-class planning attributes |
| Transactions | fact_sales_daily, fact_inventory_daily, po_header, po_line, receiver_header, receiver_line, invoice_header, invoice_line, transfer_orders, price_change_events, store_tasks, comms_log | Direct-to-store PO/receiver/invoice model incl. master statements |
| External signals | vendor_ats, weather_daily, store_traffic_daily | Tiered ATS capture; rain-event flags; door counts |
| Analytics / computed | demand_forecast, replen_suggestions, stockout_events, threeway_match, experiments | Gold-layer outputs the app consumes |

* Manually managed or manually seeded (orange tabs in the workbook). Per the call, lead times, tier pricing, and MOQs largely do not exist today; size curves live in Excel. This is the housekeeping work stream - easy to audit or rebuild from scratch, but a real step in the plan.

## 5.2 Data sources

| Source | Method / cadence | Manual? |
| --- | --- | --- |
| Retail ERP / POS (system name TBD in discovery) | Nightly extracts: sales, inventory, item, PO, receiving, terms | No |
| SPS Commerce EDI (already licensed) | 850/855/856/810/846/832 - near-real-time; the first well to tap | No |
| Vendor portals (Tier B) | Scheduled download / RPA - weekly ATS and price files | Partly |
| Vendor email/spreadsheets (Tier C mom-and-pop) | Parsed attachments with human confirm - ad hoc | YES |
| Merch team Excel (size curves, min/max seeds) | One-time migration, then app-managed | YES |
| App manual entry (tier pricing, lead-time seeds, tags, deals, markdown policy) | UI forms with review dates | YES |
| NOAA/NWS weather API | Daily history + 10-day forecast by climate zone | No |
| Door traffic counters | Daily counts (coverage to confirm) | No |

## 5.3 The direct-to-store document model

Because nothing routes through a big DC, one vendor buy explodes into dozens of documents. The model keeps every leg linked: a master PO per vendor buy; child mini-POs per ship-to store; store-level electronic receivers against each mini-PO (with ASN matching where the vendor sends 856s); vendor invoices per shipment grouped under a master statement. The 3-way match runs at the line level across mini-PO x receiver x invoice, so short-ships, price variances, unexpected freight, and missing receivers are attributed to a specific store, document, and root cause - and the master-statement roll-up reconciles to the penny before payment.

## 5.4 Apparel & footwear specifics

- Style/color/size detail everywhere it matters: SKUs are style x color x size; boots carry half sizes and widths; pants carry waist x inseam.

- Size curves: participation curves by category/size range (migrated from Excel, then recalibrated from unconstrained demand), with meat-size flags. Replenishment monitors when a run 'gets out of weight' - fringe-size breaks and meat-size breaks trigger different plays.

- Size rebalancing at replenishment: transfer-first suggestions consolidate broken runs (e.g., smalls here, XLs there) before new buys; truck stores restock the same way.

- Seasonality curves by category, evergreen vs. seasonal, with weekly production granularity.

- Purchase lead times and min/max: quoted vs. actual lead-time intelligence feeds how far to lead the receiver; min/max/ROP/safety stock per store x SKU with continuous review.

## 5.5 Product category / tag tables (capturing purchase-decision context)

An open tag system attaches measured context to styles and categories: WeatherResponse tags carry effect sizes (e.g., rainwear sells 3-4x on rain days; waterproof boots ~1.8x), Trade tags (construction, healthcare/scrubs, agriculture), Compliance tags (ASTM safety toe, ANSI hi-vis, FR), and Program tags. Tags start manual, get AI-suggested from history (the model finds the rain lift; a human confirms it), and graduate to 'Validated' once measured. Weather impact is therefore captured at both levels you asked about: category defaults on dim_category and style-level overrides in product_tags - and the demand model consumes whichever is strongest.

## 5.6 Plan for accessing vendor Available-to-Sell (ATS)

| Tier | Vendors (examples) | Method | Timing |
| --- | --- | --- | --- |
| A - Full EDI | Carhartt, Wolverine | EDI 846 inventory advice via SPS Commerce (already paying for the pipe) | Phase 1 |
| B - Portal | Timberland PRO, Dickies, Ariat, KEEN, Rocky/Georgia Boot, Danner, Helly Hansen | Scheduled portal downloads / credentialed RPA on WorkWorld's behalf | Phase 2, vendor by vendor |
| C - Manual | Ben Davis, mom-and-pop suppliers | Emailed sheets parsed on arrival, human-confirmed; no coverage is also acceptable | Opportunistic |

Key principle from the call: this is not all-or-nothing. Getting Carhartt's 846 alone puts ATS behind ~20% of revenue; each additional vendor compounds the coverage.

# 6. Analysis on Key Value Drivers

## 6.1 Stockout management

Metrics: in-stock % weighted by size-curve participation (a missing L hurts more than a missing 3XL), stockout events with days-out, estimated lost units/sales from forecast burn rates, and root-cause mix (late vendor, ROP too low, short-ship, demand spike). Mechanisms: projected-stockout dates on every store x SKU, meat-size break alerts, ATS-aware expediting, and weather-anticipated surges. EXP-001 in the dummy data illustrates the analysis pattern: measure whether short meat-size breaks actually depress style-level sales (they did, in the illustration) rather than assuming.

## 6.2 Inventory turns

Turns improve as a byproduct of tighter ROPs, transfer-first rebalancing, and shorter effective lead times - but the dashboard presents turns against in-stock rate as a frontier, not a single target. The SanMar lesson from the call is codified as a guardrail: in workwear, a broken assortment sends the customer elsewhere permanently; finance-driven turn-squeezing past the diminishing-returns point is flagged, not celebrated.

## 6.3 Markdown / discount management

Metrics: markdown $ as % of sales by category/season, sell-through vs. season-week curves, margin preserved by policy experiments. Mechanisms: ladder policies with margin floors, delayed-ladder A/B tests (EXP-002 pattern), SMU/closeout buys evaluated against realistic sell-through so opportunity buys don't become next season's markdowns, and label/retag execution tracked to completion in stores.

## 6.4 Three-way matching

Metrics: auto-clear rate, exception aging, variance $ identified and recovered (debit memos), close-cycle days for the reconciliation step, and FTE hours redeployed. Mechanisms: line-level matching across the direct-to-store document set, root-cause coding that pushes fixes upstream (short-ships should update the PO before receiving, per Alex), AI-drafted resolutions with human accountability retained. This is the lowest-hanging fruit and the anchor of Phase 1.

# 7. Network Best Practices - Learn and Apply

## 7.1 From SolutionSet's own module family

- NFP Forecast & Budget Module: the design standards in Section 2.1 - guided steppers, scenario runs with methodology stamps, lock-in discipline, card-based plain-language UI.

- Labor optimization module: condition-based alerting - when a store is off-plan beyond tolerance, the responsible manager is alerted immediately and must respond; applied here to overdue retags, unworked exceptions, and break risks.

- Budgeting/forecast implementations for PE-backed multi-unit operators: disparate-system ingestion into one governed lakehouse, then automation on top - same medallion pattern (bronze landing, silver conformance, gold planning marts) as every SolutionSet build.

- Finance hub pattern: snapshot/true-up cadence and 'review copy' artifacts, applied to buy-review cycles and vendor statement reconciliation.

## 7.2 From the industry

- Ace Hardware-style vendor promotions: commit-volume deals coordinated with marketing/allocation as a first-class margin lever (Vendor Programs module).

- Walmart-style weather-triggered merchandising, scaled to WorkWorld's reality: rain forecasts in NorCal/WA trigger stock positioning and endcap tasks for boots and rainwear.

- SanMar's in-stock dominance: availability wins the uniform/workwear customer; turns are a constraint, not the objective.

- Standard retail planning furniture the app adopts: 4-5-4 retail calendar for comparable weeks, weeks-of-supply and GMROI as shared vocabulary, open-to-buy discipline on the seasonal 20%, and exception-based management everywhere (queues, not reports).

# 8. Phased Delivery Plan

| Phase | Scope | Modules | Exit criteria |
| --- | --- | --- | --- |
| 0. Data foundation (wks 1-4) | ERP/POS + SPS EDI ingestion to bronze/silver; item/store/vendor conformance; crossref build; Excel size-curve migration; manual-table seeding (lead times, tier pricing) | Admin & Data Health | Sales, inventory, PO, receiver, invoice tables landing daily and tying out |
| 1. Reconciliation & PO mgmt (wks 4-10) | 3-way match engine, exception queue, debit memo drafts; PO lifecycle mgmt; master-statement recon | 4.5 | Auto-clear >70% of lines; exception queue live in month-end close |
| 2. Replenishment intelligence (wks 8-16) | Seasonality + size-curve engine, projected breaks, ROP suggestions, transfer-first, ATS Tier A (Carhartt/Wolverine 846), lead-time actuals | 4.1-4.3 | Suggestion acceptance >60%; measured stockout reduction in pilot stores |
| 3. Pricing, markdown, comms (wks 14-22) | Price file ingestion + ERP staging, markdown ladders + label files, store task engine, LLM digests; ATS Tier B portals | 4.6-4.8 | One full vendor price event and one markdown event executed end-to-end |
| 4. Optimization & AI insights (wks 20+) | Experiment engine, opportunity-buy scoring, weather-triggered plays, markdown policy optimization; later: assortment planning, planogram exploration | 4.4, 4.9 | First A/B read-outs driving adopted policy changes |

Pilot pattern per the call: burn the math in on one store; the other 37 inherit it. Phases overlap deliberately - weeks, not months, per work stream.

# 9. Open Questions for Discovery

- Which ERP/POS platform, and what extract options exist (direct DB, API, file drop)? Alex deferred technical detail - needs his tech lead.

- Current SPS Commerce document set actually enabled per vendor (846 and 832 enablement status for Carhartt/Wolverine specifically).

- Receiving discipline: how reliably do stores receive against the correct mini-PO today? (Determines match-rate starting point.)

- Traffic counter platform and store coverage; loyalty ('The Crew') data availability as a demand feature.

- E-commerce: workworld.com runs on Shopify - is online fulfillment ship-from-store, and is that demand in scope for store-level planning?

- Warehouse role: what actually flows through the small Sacramento warehouse (e-comm? opportunistic buys? trucks?).

- FTE count on the reconciliation process today (sizes the Phase 1 business case).

- Markdown cadence and label/tag printing systems in stores (file formats for label generation).